TITAN GATE

Master Roadmap & Execution Plan

Cryptographic Change-Control for AI-Assisted Software Engineering

Updated: March 2026  |  Version: 1.0.0  |  Status: Active Development

# 1. Executive Summary

Titan Gate is a cryptographic change-control system for SOC2-aligned environments where AI assists software engineering. Every code change is evaluated by a deterministic three-judge engine, signed with HMAC-SHA256, chained into a tamper-evident receipt, and anchored to a public Merkle ledger. The result is an immutable, independently verifiable audit trail that satisfies CC6, CC7, and CC8 SOC2 controls.

The product spreads through verifiable receipts. When engineers outside Titan Gate verify a receipt.json, they discover the system. The primary growth metric is receipts_verified_outside_titan_gate.

| Dimension | Current State |
| --- | --- |
| Repository | github.com/Rehanrana11/titan-gate (private → going public) |
| Version | v1.0.0 tagged and released |
| Test Suite | 555 tests across 11 files — all passing, zero regressions |
| GitHub Action | action.yml live — installable as uses: Rehanrana11/titan-gate@v1.0.0 |
| CI Script | scripts/ci_evaluate.py — evaluates PRs, posts comments, uploads receipts |
| Cryptographic Core | HMAC-SHA256 receipts, merkle_v1 Merkle tree, Ed25519 public verification |
| API | FastAPI — /evaluate, /health endpoints |
| Deployment | Docker + docker-compose ready |
| Primary Metric | receipts_verified_outside_titan_gate |

# 2. Non-Negotiable Invariants

These rules must never be changed unless a new versioned algorithm is introduced. Any engineer modifying the codebase must treat violations as blocking.

| Invariant | Rule | Violation Response |
| --- | --- | --- |
| MERKLE_ALGORITHM | merkle_v1 — leaf: SHA256('L¦'+data), node: SHA256('N¦'+left+right) | CRITICAL_LEDGER_ANOMALY |
| Sealed Roots | Daily Merkle roots are immutable once promoted | CRITICAL_LEDGER_ANOMALY |
| Receipt Signing | HMAC-SHA256 over canonical JSON (sorted keys, UTF-8, excl. signature fields) | Anomaly raised, receipt rejected |
| Receipt Chain | Each receipt includes prev_receipt_hash linking to predecessor | Chain broken — anomaly raised |
| Replay | Must produce byte-identical results — zero tolerance for drift | Structured anomaly on any mismatch |
| Tenant Isolation | All DB queries must include tenant_id — cross-tenant access forbidden | Hard block — never leak |
| API Key Storage | Keys stored as SHA256(api_key) — raw key returned exactly once | Security violation |
| Scoring Formula | composite = weighted(structural, semantic) — SCORING_FORMULA_VERSION must bump on change | Version mismatch anomaly |

# 3. Work Orders — Complete Registry

All work orders ever created, their status, and priority. This is the single source of truth for what has been built and what remains.

| WO# | Title | Status | Priority | Session |
| --- | --- | --- | --- | --- |
| WO-1 | Cryptographic core — receipts, Merkle, replay, anchor | DONE | P0 | 2026-03-04 |
| WO-2 | Verifier CLI (titan_verify.py) | DONE | P0 | 2026-03-04 |
| WO-3 | Anchor explorer CLI | DONE | P0 | 2026-03-04 |
| WO-4 | Proof bundle generator | DONE | P0 | 2026-03-04 |
| WO-5 | Test vectors (TV1, TV2, TV3) | DONE | P0 | 2026-03-04 |
| WO-6 | FastAPI endpoints (/evaluate, /health) | DONE | P0 | 2026-03-04 |
| WO-7 | Docker + docker-compose deployment | DONE | P1 | 2026-03-04 |
| WO-8 | GitHub Actions workflow (titan-gate.yml) | DONE | P0 | 2026-03-04 |
| WO-9 | Test suite expansion — 179 to 555 tests | DONE | P0 | 2026-03-05 |
| WO-10 | action.yml — installable GitHub Action v1.0.0 | DONE | P0 | 2026-03-05 |
| WO-11 | ci_evaluate.py — syntax fix + PR comments | DONE | P0 | 2026-03-05 |
| WO-12 | examples/ directory — sample repo integration | PENDING | P0 |  |
| WO-13 | pip package + PyPI publish (titan-gate) | PENDING | P1 |  |
| WO-14 | Public repo cleanup + README overhaul | PENDING | P0 |  |
| WO-15 | Show HN post — draft + submit | PENDING | P1 |  |
| WO-16 | Pilot outreach — 5 target engineers | PENDING | P1 |  |
| WO-17 | TITAN_SIGNING_KEY secret — repo settings setup | PENDING | P0 |  |
| WO-18 | PostgreSQL integration — async receipt persistence | PENDING | P2 |  |
| WO-19 | Multi-tenant API key management | PENDING | P2 |  |
| WO-20 | Ed25519 public verification endpoint | PENDING | P2 |  |

# 4. Phased Execution Plan

| Phase | Dates | Focus | Key Deliverables |
| --- | --- | --- | --- |
| Phase 0 Foundation | Mar 1-4, 2026 | Build cryptographic core | WO-1 to WO-8: receipts, Merkle, replay, anchor, verifier, proof bundle, FastAPI, Docker |
| Phase 1 Test & Ship | Mar 5, 2026 | Quality gate + GitHub Action | WO-9 to WO-11: 555 tests passing, action.yml v1.0.0 tagged, ci_evaluate.py fixed |
| Phase 2 Launch Prep | Mar 6-7, 2026 | Examples + public repo | WO-12 to WO-14: examples/ dir, README overhaul, repo goes public, TITAN_SIGNING_KEY setup |
| Phase 3 Growth | Mar 8-14, 2026 | Distribution + pilots | WO-15 to WO-16: Show HN post, pip publish, 5 pilot engineers contacted with receipt.json demo |
| Phase 4 Scale | Mar 15+, 2026 | Infrastructure | WO-17 to WO-20: PostgreSQL persistence, multi-tenant keys, Ed25519 verification, paid tier design |

# 5. Immediate Next Actions (This Week)

WO-12: examples/ Directory (P0 — Do This First)

Create examples/sample-repo/ showing exactly how a consuming repo uses the action. This is the single most important adoption artifact.

- examples/sample-repo/.github/workflows/titan-gate.yml — minimal working example

- examples/sample-repo/README.md — 3-step setup guide

- examples/sample-repo/.titan/receipts/ — sample receipt.json showing output

- examples/README.md — explains the pattern

WO-17: TITAN_SIGNING_KEY Secret Setup (P0 — Unblocks Live Action)

Without this, the GitHub Action silently uses the zero key. Must be set before any real PR evaluation.

- Go to github.com/Rehanrana11/titan-gate/settings/secrets/actions

- Add secret: TITAN_SIGNING_KEY = (64 random hex chars)

- Generate key with: python -c "import secrets; print(secrets.token_hex(32))"

WO-14: README Overhaul (P0 — First Impression)

Current README is stale. Must be rewritten before the repo goes public.

- Lead with: 'Cryptographic receipts for every AI-assisted code change'

- One-command install: uses: Rehanrana11/titan-gate@v1.0.0

- Sample receipt.json showing real output

- SOC2 control mapping (CC6, CC7, CC8)

- Link to docs/ pilot pack

WO-15: Show HN Post (P1 — Distribution)

Target: week of March 8. Post after repo is public and examples/ is live.

- Title: 'Show HN: Titan Gate — cryptographic receipts for AI-assisted code changes'

- Lead with the problem: AI writes code, no audit trail, SOC2 auditors nervous

- Show receipt.json — the artifact that proves what AI did

- Link to GitHub Action — one line to adopt

# 6. Success Metrics

| Metric | Current | 30-Day Target | Owner |
| --- | --- | --- | --- |
| receipts_verified_outside_titan_gate | 0 | 50+ | Product — primary |
| GitHub repos with .titan/receipts/ | 0 | 10+ | Growth |
| GitHub Action installs | 0 | 25+ | Distribution |
| Test suite — passing | 555 | 555+ | Engineering |
| Pilot engineers contacted | 0 | 5 | Outreach |
| Show HN upvotes | 0 | 50+ | Marketing |
| PyPI downloads (post-publish) | 0 | 100+ | Distribution |

# 7. Version & Algorithm Tracking

CRITICAL: If any logic or algorithm changes, the corresponding version constant must be incremented. This is a non-negotiable invariant.

| Constant | Current Value | Last Changed | Change Trigger |
| --- | --- | --- | --- |
| ENGINE_VERSION | 1.0.0 | v1.0.0 | Any engine logic change |
| CONTRACT_VERSION | 1.0.0 | v1.0.0 | Any API contract change |
| SCORING_FORMULA_VERSION | 1.0.0 | v1.0.0 | Any scoring formula change |
| POLICY_VERSION | 1.0.0 | v1.0.0 | Any policy pack change |
| MERKLE_ALGORITHM | merkle_v1 | v1.0.0 | NEVER (new version only) |
| SIGNING_VERSION | hmac-sha256-v1 | v1.0.0 | NEVER (new version only) |
| ANCHOR_SCHEMA | anchor_v1 | v1.0.0 | New anchor format only |
| BLOB_STORE_VERSION | postgres_gzip_v1 | v1.0.0 | Storage format change |

# 8. System Architecture Summary

## Five Cryptographic Verification Layers

Layer 1 — Three-Judge Evaluation

Deterministic composite scoring via structural, semantic, and policy judges. PASS ≥ 0.70, WARN ≥ 0.40, FAIL < 0.40. SCORING_FORMULA_VERSION must bump on any change.

Layer 2 — Receipt Chain

HMAC-SHA256 signed receipts over canonical JSON (sorted keys, UTF-8). Chained via prev_receipt_hash. Receipt hash excludes signature and receipt_hash fields.

Layer 3 — Merkle Ledger

merkle_v1: leaf = SHA256('L|'+data), node = SHA256('N|'+left+right). EMPTY_HASH for empty tree. Daily roots sealed immutably.

Layer 4 — Replay Engine

Byte-identical replay verification. Zero tolerance — any difference becomes a structured anomaly.

Layer 5 — Anchor Notarization

GitHub anchor files at .titan-gate/anchors/{tenant}/{repo}/{date}.json store daily Merkle roots. Lifecycle: pending → promoted. Never overwritten.

# 9. Codebase Layout

| Path | Contents |
| --- | --- |
| judge_engine/v1/ | Three-judge deterministic evaluation engine |
| api/receipts | Receipt signing, hashing, chain verification |
| api/replay | Deterministic replay engine |
| api/merkle | merkle_v1 implementation — leaf_hash, node_hash, compute_merkle_root, make_leaf_string |
| api/anchor | Anchor construction, payload hashing |
| api/exports | Receipt export utilities |
| api/key_management | API key creation and SHA256 storage |
| api/observability | Metrics and structured logging |
| api/main.py | FastAPI application — /evaluate, /health |
| api/constants.py | All version constants and thresholds |
| scripts/titan_verify.py | Verifier CLI — standalone receipt verification |
| scripts/ci_evaluate.py | CI evaluator — GitHub Actions integration |
| scripts/seal_daily_root.py | Daily Merkle root sealing |
| scripts/generate_proof_bundle.py | Proof bundle generator |
| scripts/anchor_explorer.py | Anchor inspection and scanning |
| tests/ | 555 tests across 11 files — all passing |
| deploy/ | Dockerfile + docker-compose |
| docs/ | Pilot pack, security overview, auditor docs |
| policy_packs/ | SOC2 policy mapping and governance rules |
| .github/workflows/ | titan-gate.yml — CI evaluation workflow |
| action.yml | GitHub Action — installable as uses: Rehanrana11/titan-gate@v1.0.0 |

# 10. Session Log

Every work session logged here. Update at end of each session.

| Date | Commit(s) | What Was Done |
| --- | --- | --- |
| 2026-03-04 | Multiple | WO-1 to WO-8: Full cryptographic core built. Receipts, Merkle, replay, anchor, verifier CLI, proof bundle, FastAPI, Docker, GitHub Actions workflow. |
| 2026-03-05 | f6313cd | WO-9: Test suite expanded from 179 to 555 tests across 11 files. All passing. Zero regressions. |
| 2026-03-05 | 189eae2 | WO-10 + WO-11: action.yml created (installable GitHub Action). ci_evaluate.py syntax fixed. Tagged v1.0.0. |
| Next session | — | WO-12: examples/ directory. WO-17: TITAN_SIGNING_KEY secret. WO-14: README overhaul. |

END OF DOCUMENT — Titan Gate Master Roadmap v1.0